Development Plan for NEXUS Tool’s New

“Source/Sector Proximity-based Risk and EJ Analysis” Module

AQAD/AQMG, Feb. 05, 2021

Purpose:  Develop a “source and sector proximity-based module” in NEXUS for “multi-pollutant and climate risks and EJ analysis” for a selected industrial source together with its sector group and tribal areas (i.e., “Proximity-based Risk and EJ Analysis” module).

Resources:  In-house staff time (Carey, Jim, Shannon, Matt) with expected OAQPS funding to support this NEXUS development effort

New Data Requirements:

Propose to retrieve new datasets based on “Census Block Group” level of resolution (NEXUS’s dataset is currently on “Censue Tract” level of resolution).  The datasets listed in Table 1 will be required.

| Type of data | Potential source | Level of resolution |
| --- | --- | --- |
| Industrial source & sector emissions data (2017) | EIAG (CAPs) & ATAG (HAPs)? | Point |
| PM2.5 & O3 risk data (2017) | MP team | Census tract |
| Air toxics risk data (2017) | NATA team | Block group |
| Climate risk data (2017) | Climate team? EJSCREEN climate risk indicator? | Block group |
| Population (Demographic analysis) | Census’ American Community Survey (ACS) | Block group |
| EJ data (income, minority, education, life expectancy, etc.) | EJSCREEN | Block group |
| Tribal data (boundaries, population, etc.) | OAQPS public site & CTPG | Block group |

Proposed Output Table:

- Update online NEXUS User’s Manual

| Table 2. Summary of Demographic Assessment for the Miscellaneous Organic Chemical Manufacturing Source Category |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Parameter | Demographic Group |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Total | Minority1 | African American | Native American | Other and Multiracial | Hispanic or Latino | Ages 0 to 17 | Ages 18 to 64 | Ages 65 and up | Over 25 Without a HS Diploma | Below the Poverty Level | Linguistic Isolation |  |
| n/a | 317,746,049 | 38% | 12% | 0.8% | 7% | 18% | 23% | 63% | 14% | 14% | 14% | 6% |  |
| Proximity | Population Surrounding the Source Category Emissions2 |  |  |  |  |  |  |  |  |  |  |  |  |
| Within HEM-3 Model Domain (50 km) | 88,997,363 | 37% | 16% | 0.4% | 8% | 13% | 23% | 63% | 14% | 13% | 14% | 5% |  |
| Within close proximity (5 km) | 3,866,131 | 48% | 26% | 0.3% | 5% | 17% | 24% | 63% | 13% | 18% | 20% | 6% |  |
| Maximum Risk (in 1 million)5 | Population With Cancer Risk Greater Than or Equal to 1-in-1 million3 |  |  |  |  |  |  |  |  |  |  |  |  |
| 400 | 1,723,578 | 56% | 18% | 0.2% | 4% | 34% | 26% | 63% | 11% | 20% | 17% |  | 9% |
| Maximum Hazard Index (Respiratory)5 | Population With Noncancer Risk Greater Than 14 |  |  |  |  |  |  |  |  |  |  |  |  |
| 1 | 0 | 0% | 0% | 0% | 0% | 0% | 0% | 0% | 0% | 0% | 0% |  | 0% |
| Notes: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |