Development Plan for NEXUS Tool’s New

“Proximity-based Source/Sector Multi-Pollutant Risk and EJ Analysis” Module

AQAD/AQMG, Feb. 05, 2021

Purpose:  Develop a proximity-based source and sector module in NEXUS equipped with multi-pollutant and climate risks and EJ analysis capabilities for a selected industrial source and its sector group (national) as well as tribal areas (i.e., “Proximity-based Risk and EJ Analysis” module).

Resources:  In-house staff time (Carey, Jim, Shannon, Matt, etc.) with expected OAQPS funding to support this NEXUS development effort

New Data Requirements:

Need to retrieve/acquire new datasets based on “Census Block Group” level of resolution (NEXUS’s current dataset is based on “Censue Tract” level of resolution).  The datasets listed in Table 1 will be required.

| Type of data | Potential source | Level of resolution |
| --- | --- | --- |
| Industrial source & sector emissions data (2017) | EIAG (CAPs) & ATAG (HAPs)? | Point |
| PM2.5 & O3 risk data (2017) | MP team | Census tract |
| Air toxics risk data (2017) | NATA team | Block group |
| Climate risk data (2017) | Climate team? EJSCREEN climate risk indicator? | Block group |
| Population (Demographic analysis) | Census’ American Community Survey (ACS) | Block group |
| EJ data (income, minority, education, life expectancy, etc.) | EJSCREEN | Block group |
| Tribal data (boundaries, population, etc.) | OAQPS public site & CTPG | Block group |

Proposed Module Design:

- Update

1. Example Table:

|  | Within Radius of Facility | County Avg. | State Avg. | EPA Region Avg. | Nation Avg. | Sector Group (within radius) National avg. |
| --- | --- | --- | --- | --- | --- | --- |
| Population total | x,xxx | xx,xxx | xxx,xxx | xxx,xxx | 317,xxx,xxx | xxx,xxx |
| PM2.5 risk (%tile) | x% | x% | x% | x% | x% | x% |
| Ozone risk (%tile) | x% | x% | x% | x% | x% | x% |
| Air Toxics: Cancer risk (%tile) | x% | x% | x% | x% | x% | x% |
| Cancer risk value (x in-million lifetime) | x.x | x.x | x.x | x.x | x.x | x.x |
| Non-cancer risk (%tile) | x% | x% | x% | x% | x% | x% |
| Non-cancer risk (Hazard Index) | x.x | x.x | x.x | x.x | x.x | x.x |
| Climate risk: Flood (%tile) | x% | x% | x% | x% | x% | x% |
| Sea level rise (%tile) | x% | x% | x% | x% | x% | x% |
| Fire (%tile) | x% | x% | x% | x% | x% | x% |
| EJ: Minority group (%tile) | x% | x% | x% | x% | x% | x% |
| Low-income group (%tile) | x% | x% | x% | x% | x% | x% |
| Demographic Index (%tile) | x% | x% | x% | x% | x% | x% |
| Linguistic Isolation (%tile) | x% | x% | x% | x% | x% | x% |

2. Example Plot:

- Update