The following is a suggested workplan outline for your assessment project.

Blue italicized text should be reviewed and updated/inserted or omitted, as appropriate.

After entering new info, to update Table of Contents (TOC),

right click on TOC and choose “Update field.”

EPA REGION 10

FY2024 BROWNFIELDS ASSESSMENT COOPERATIVE AGREEMENT

[Indicate type of Assessment Grant (Community-Wide Assessment, Coalition Assessment, or Community-Wide Assessment Grant for States and Tribes)]

WORKPLAN

FOR

[Project Name]

Period of Performance (4 years for Community-Wide and Coalition Assessment Grants):

[e.g., October 1, 2024 – September 30, 2028]

Period of Performance (5 years for Community-Wide Assessment Grant States & Tribes):

[e.g., October 1, 2024 – September 30, 2029]

Date(s) of Draft Workplan (date each revision): [e.g., June 1, 2024]

Date of Final Workplan: [e.g., July 1, 2024]

Submitted by

[Recipient Name]

[Recipient Address]

[Lead Contact Name]

[Address if different than above]

[Phone Number]

[Email]

[Website if available]

EPA Cooperative Agreement Number: [BF-XXXXXXXX-0]

FY2024 WORKPLAN for Brownfields ASSESSMENT COOPERATIVE AGREEMENT

TABLE OF CONTENTS

After entering new information, to update Table of Contents (TOC),

right click on TOC and choose “Update field.”

1.	INTRODUCTION	1

1.1	Project Description, Goals and Objectives	1

1.2	Organizational Structure and Responsibilities	1

1.3	Project Outputs and Outcomes	1

2.	PROJECT TASK DESCRIPTIONS	2

2.1	TASK 1 – PROJECT MANAGEMENT AND REPORTING	2

2.1.1	Project Management	2

2.1.2	Project Reporting - Periodic	2

2.1.3	Staff Training/Travel	3

2.1.4	Contractor Procurement	3

2.1.5	Final Performance Report	3

2.2	TASK 2 – COMMUNITY ENGAGEMENT	3

2.2.1	Community Outreach and Involvement	4

2.2.2	Project Updates and Other Public Information	4

2.3	TASK 3 – SITE INVENTORY AND/OR CHARACTERIZATION	4

2.3.1	Site Inventory	5

2.3.2	Candidate Site Identification and Eligibility Determination	5

2.3.3	Site Characterization – Phase I Assessment	6

2.3.4	Site Characterization – Phase II Assessment	7

2.3.5	ESA and NHPA requirements	7

2.3.6	Quality Assurance Project Plan (QAPP) and Health and Safety Plan	7

2.3.7	Integrating Sustainability	7

2.4	TASK 4 – PLANNING	8

2.4.1	Analysis of Conditions of Project Area/High Priority Sites	9

2.4.2	Development of Draft Area-Wide Plan	9

2.4.3	Finalizing Area-Wide Plan	10

2.4.4	Site-Specific Reuse Planning	10

2.4.5	Site-Specific Cleanup Planning	11

2.4.6	Final Site-specific Cleanup Plan and Remedial Design	13

3.	SCHEDULE AND DELIVERABLES	13

4.	BUDGET	16

4.1 	Budget Table	16

4.2	Budget Narrative	19

# INTRODUCTION

## 1.1	Project Description, Goals and Objectives

Provide an overview of the project including the geographic boundaries, program objectives (e.g., revitalize industrial park), and goals (e.g., assess XYZ property) for the project period, which may be up to four years. To provide context, include a brief background on the community(ies) where the project will take place, including the brownfield challenges. The proposed work should be consistent with what was included in the competitively selected application, as well as incorporate any changes or clarifications requested by the EPA Brownfields Project Manager.

## 1.2	Organizational Structure and Responsibilities

Include a description of your organization indicating organizational structure, communication flow, and roles and responsibilities of all key entities supporting this project – including EPA, the State, Assessment Coalition Partners (if applicable), and other partners including Community-based organizations and/or community liaisons. Indicate who will carry out each element of the workplan, including supporting organizations and partners, consultants, and contractors. Please specifically state who on this project will be responsible for technical oversight of assessment-related activities. Include a copy of an organization chart, as appropriate.

## Project Outputs and Outcomes

Pursuant to EPA Order 5700.7, “Environmental Results under EPA Assistance Agreements,” EPA requires that all grant recipients adequately address environmental outputs and outcomes. Outputs and outcomes differ both in their nature and in how they are measured. All grant recipients must discuss their anticipated environmental outputs and outcomes in their workplan:

Outputs - refer to measurable quantitative or qualitative activities, efforts, deliverables, or work products that the applicant proposes to undertake during the project period. For example, quarterly progress reports produced during the grant would be considered outputs. Also, assessment of one brownfields site would be considered an output.

Outcomes - refer to the result, effect, or consequence that will occur from carrying out the activities or outputs of the project. Outcomes may be environmental, behavioral, health-related, or programmatic; must be quantitative; and may not necessarily be achievable during the project period. EPA will work with cooperative agreement recipients (CARs) to demonstrate the impact of assessing and cleaning up brownfields by measuring the amount of land on which environmental threats have been determined, what risks have been addressed, and the number of acres made ready for reuse. Outcomes from a grant might include the number of jobs leveraged and other funding leveraged through the economic reuse of properties, or acres of greenspace created for communities.

# PROJECT TASK DESCRIPTIONS

Describe each task and sub-task that will be performed as part of this project and the type of funding that will be used for each task or sub-task (e.g., EPA cooperative agreement funds, other non-federal funds, etc.). Link personnel, equipment, and other budget costs from the detailed budget table/narrative to the tasks/objectives described in the workplan.

This sample workplan includes the key required tasks and environmental response requirements for an assessment project funded with EPA brownfields cooperative agreement funds. All of these are important for EPA to track or verify. If a required task has already been completed, please include a brief summary at the beginning of this section or in the preceding introduction section that says what was done, by whom and when. Your project may require the inclusion of additional tasks that are not included in this sample.

State Oversight & Associated Costs – Brownfield cooperative agreement recipients (CARs) are strongly encouraged to work with their State environmental department or agency and enter the state voluntary clean-up program (VCP). State VCP fees can be eligible costs and consultation with the State or Tribal agency can help streamline the concerns that arise later on during cleanup planning.

## TASK 1 – PROJECT MANAGEMENT AND REPORTING

Describe in Task 1 how your project will be managed under the cooperative agreement, consistent with the Assessment Grant Proposal submitted and the Cooperative Agreement Terms and Conditions. Sub-tasks can include project management, project reporting (interim and final), and contractor procurement. For each sub-task, provide the following:

- Objective of the task

- Who has the lead for each task

- Milestones and deliverable(s)

- Estimated submittal or completion dates

### 2.1.1	Project Management

Describe those activities necessary to manage the project in accordance with the workplan. Refer to all required statutes, circulars, and terms and conditions (T&Cs), including establishment and maintenance of necessary cooperative agreement records and files. Describe financial management, project oversight, and attendance at necessary project meetings. Contact the EPA Brownfields Project Manager for assistance in determining eligible programmatic and administrative costs.

### 2.1.2	Project Reporting - Periodic

Required periodic reports include Quarterly Progress Reports due within 30 days of the end of each federal fiscal quarter ending December, March, June, and September (due by January 30, April 30, July 30, and October 30). The CAR must submit property specific information reflecting site specific activities within 30 days after the end of the Federal fiscal quarter in which the event occurred. The CAR will be provided access to an on-line reporting system, the Assessment, Cleanup and Redevelopment exchange System (ACRES). The CAR is required to enter ACRES to report the initiation of assessment and completion of assessment activities. Refer to Terms and Conditions for additional periodic reporting requirements, e.g., Disadvantaged Business Enterprises (DBE/MBE/WBE) Reporting and Federal Financial Reporting (SF-425).

### 2.1.3	Staff Training/Travel

Include if you plan to fund key personnel to attend a national or regional EPA Brownfields conference. Attendance is not required each year of the cooperative agreement but is highly encouraged the first year. Applicability of actual training courses should be discussed with the EPA Brownfields Project Manager.

### 2.1.4	Contractor Procurement

Describe how and when you will procure (or previously procured) any necessary contractors in accordance with your procurement procedures and with 2 CFR Part 200 Uniform Administrative Requirements for Grants and Cooperative Agreements for Federal Awards and EPA specific Regulations for Grants and Agreements at 2 CFR Part 1500.

### 2.1.5	Final Performance Report

You must prepare a final performance report and submit it to your EPA Brownfields Project Manager within 120 calendar days after the expiration or termination of the award (sooner is also acceptable). The report should generally contain the same information as the Quarterly Progress Reports but should cover the entire project period and may include before and after photos of the assessment of the site. In addition, the Final Performance Report should specifically address lessons learned by you or your contractor(s) in implementing the brownfields assessment(s), successes achieved, and a summary fact sheet of the project. Refer to Terms and Conditions for additional final reporting and grant closeout requirements.

## 2.2	TASK 2 – COMMUNITY ENGAGEMENT

Describe how you will perform community engagement activities, consistent with the Assessment Grant Proposal submitted and the Cooperative Agreement Terms and Conditions, to ensure that community concerns are considered in project planning and execution. The community must be kept informed of project progress and results and given the opportunity to be involved with your project. For each sub-task, provide the following:

- Objective of the task

- Who has the lead for each task

- Milestones and deliverable(s)

- Estimated submittal or completion dates

### 2.2.1	Community Outreach and Involvement

CARs should provide an outline of activities that will engage the targeted community. Provide details on plans for community meetings, distribution of outreach materials, webpage development, and other notification efforts. Include the process that will be used to solicit public comment, how comments will be considered, and how responses will be communicated back to the community.

Designate a project contact and establish a webpage to post relevant documents so that they are available to the community for review. Examples of documents to be placed on the webpage include the cooperative agreement workplan, inventory of brownfields, the criteria used to prioritize sites for assessment, area-wide and site-specific planning documents, Master/Programmatic Quality Assurance Project Plan, Site-Specific Sampling and Analysis Plans, site investigation reports (e.g. Phase I and Phase II environmental site assessment reports) , cleanup planning and related documents (e.g. Analysis of Brownfields Cleanup Alternatives (ABCA), cleanup plan, and cleanup standards referenced), and responses to public comments.

You may choose to prepare a separate Community Involvement Plan detailing your outreach plans as described above. If so, plan on submitting the plan to EPA for review.

### 2.2.2	Project Updates and Other Public Information

Describe other means or activities you will use to keep the community informed and involved. Include preparation of a plain language “fact sheet” prepared and distributed to the affected community at the beginning of the project, and a fact sheet after the assessments are complete. Additional fact sheets may be prepared if there are new developments or delays. In addition to distributing information by other appropriate avenues, the CAR should plan to post updates (including fact sheets) on their brownfield program webpage.

If this cooperative agreement includes cleanup planning activities such as preparation of an ABCA (or equivalent), CARs may need to publish a notice of availability of the draft ABCA and the proposed cleanup plan for a public comment period (typically 30 days). A summary of comments received and how they will be addressed in the Final Cleanup Plan should also be included in the workplan tasks.

## 2.3	TASK 3 – SITE INVENTORY AND/OR CHARACTERIZATION

Describe the steps you will take to plan development of an inventory and/or conduct assessment(s), consistent with the Assessment Grant Proposal submitted and the Cooperative Agreement Terms and Conditions. For each sub-task, provide the following:

- Objective of the task

- Who has the lead for each task

- Milestones and deliverable(s)

- Estimated submittal or completion dates

Note: Please discuss State Oversight activities in the applicable tasks and include cost estimates for State Oversight in your budget with supporting details provided in the budget narrative.

### 2.3.1	Site Inventory

If you are planning to complete a site inventory and/or a sites prioritization plan (for further assessment) as part of your cooperative agreement, describe those activities necessary to complete this task.

### 2.3.2	Candidate Site Identification and Eligibility Determination

Describe a process for identifying candidate sites and working with EPA to determine eligibility of proposed site activities. CARs must provide EPA with details about each site proposed for assessment (Phase I Assessment, Phase II Assessment, or other types of assessment activities) or site-specific planning activities, so that EPA can confirm site eligibility and approve the site for use of cooperative agreement funds. EPA will provide a site eligibility worksheet for the use of CARs which will be submitted to EPA for review and approval. Site-Specific eligibility criteria are outlined in the FY24 GUIDELINES FOR BROWNFIELD CLEANUP GRANTS and in the Information on Sites Eligible for Brownfields Funding under CERCLA § 104(k). CARs may use cooperative agreement funds to evaluate site eligibility.

Note for Community-Wide Assessment:  Site eligibility will be determined by EPA after grant award and prior to expending grant funds at any site. In the FY24 GUIDELINES FOR BROWNFIELD ASSESSMENT GRANTS (COMMUNITY-WIDE ASSESSMENT GRANTS) Section I.A. Description of Grant (p.5 ) -  For the purposes of this solicitation, the cost of assessment activities carried out at each approved, eligible site may not exceed $200,000 per site. As provided in CERCLA § 104(k)(5)(A)(i)(II), EPA may approve a waiver that allows recipients to use up to $350,000 per site based on the anticipated level of contamination, size, or status of ownership of the site.

Note for Coalition Assessment: Site eligibility will be determined by EPA after grant award and prior to expending grant funds at any site. In the FY24 GUIDELINES FOR BROWNFIELD ASSESSMENT GRANTS (ASSESSMENT COALITION GRANTS) Section I.A. Description of Grant (p.6), Assessment Coalitions are required to assess at least two sites in each coalition member’s geographic boundary (described in the original competitive grant application), and at least 80% of the funding for site-specific activities must be for sites located in underserved communities. For the purposes of this solicitation, the cost of assessment activities carried out at each approved, eligible site may not exceed $200,000 per site. As provided in CERCLA § 104(k)(5)(A)(i)(II), EPA may approve a waiver that allows recipients to use up to $350,000 per site based on the anticipated level of contamination, size, or status of ownership of the site.

A Memorandum of Agreement (MOA) documenting the coalition’s site selection process must be in place prior to the expenditure and draw down of any funds that are awarded. The coalition members should identify and establish relationships necessary to achieve the project’s goal. A process for successful execution of the project’s goal, including a description and role of each coalition member, should be established along with the MOA. The purpose of the MOA is for coalition members to agree internally on the distribution of funds and the mechanisms for implementing the assessment work.

For information on the Memorandum of Agreement (MOA), see the FY2024 Frequently Asked Questions for Brownfield, Multipurpose, Assessment, RLF, and Cleanup (MARC) Grants FAQ J.5. A Model Brownfield Assessment Coalition MOA Template is posted on the EPA Brownfields website at www.epa.gov/brownfields/brownfields-assessment-coalitions-memorandum-agreement.

Note for Community-Wide Assessment Grants for States and Tribes (CWAGST): Site eligibility will be determined by EPA after grant award and prior to expending grant funds at any site. In the FY24 GUIDELINES FOR BROWNFIELD ASSESSMENT GRANTS (COMMUNITY-WIDE ASSESSMENT GRANTS FOR STATES AND TRIBES) Section I.A. Description of Grant (p.6), CWAGST CARs are required to assess a minimum of 10 sites within at least three target areas, including at least one site in each target area. Sites selected during the period of performance must (1) be in an underserved community and (2) include at least one site in a metropolitan statistical area and one in a non-metropolitan statistical area.). Recipients will be required to assess sites (a minimum of 10) throughout their geographic boundary(ies). All sites selected during the period of performance (i.e., sites that were not identified in the original workplan) must be located in an underserved community. Consistent with the direction on site limits in the Bipartisan Infrastructure Law, activities carried out at each approved, eligible site may exceed $200,000.

### 2.3.3	Site Characterization – Phase I Assessment

Describe Phase I Assessment activities you plan to conduct with cooperative agreement funds. The CAR shall ensure that a “Phase I” site characterization and assessment carried out under this agreement will be performed in accordance with EPA's standard for all appropriate inquiries. The CAR shall utilize the practices in ASTM standard E1527-21 “Standard Practice for Environmental Site Assessments: Phase I Environmental Site Assessment Process,” or EPA's All Appropriate Inquiries Final Rule “All Appropriate Inquiries Rule:  Reporting Requirements Checklist for Assessment Grant Recipients”, (Publication Number:  EPA 560-F23-004). This does not preclude the use of cooperative agreement funds for additional site characterization and assessment activities that may be necessary to characterize the environmental impacts at the site or to comply with applicable State standards.

All Appropriate Inquiries (AAI) final reports produced with funding from this agreement must comply with 40 CFR Part 312 and must, at a minimum, include the information below. All AAI reports submitted to EPA Brownfields Project Managers as deliverables under this agreement must be accompanied by a completed “Reporting Requirements Checklist,” available on the EPA website at:

https://www.epa.gov/brownfields/all-appropriate-inquiries-reporting-requirements-checklist-assessment-grant-recipients

### 2.3.4	Site Characterization – Phase II Assessment

CARs may perform additional assessments (Phase II Assessment or other assessment activities) on an EPA-approved site with cooperative agreement funds. If you plan to perform additional assessment(s), describe those specific activities you will perform to complete this task.

### 2.3.5	ESA and NHPA requirements

EPA has certain requirements under the Endangered Species Act (ESA) and National Historic Preservation Act (NHPA), which EPA must meet before giving approval for you to proceed with field work under the cooperative agreement. CARs may help EPA by providing certain information which will help us fulfill our responsibilities in a timely manner and prevent delays and can use cooperative agreement funds to do so. The information, which may be available in a Phase I Site Assessment, includes the following: the location of your project, any threatened or endangered species or habitat which may be affected by your project, whether the site is considered to be of concern by the State Historic Preservation officer, a list of potentially impacted Tribes, and your evaluation as to whether your plans could have adverse effects on endangered species or cultural resources. Additional guidance on this topic will be provided by your EPA Brownfields Project Manager.

### 2.3.6	Quality Assurance Project Plan (QAPP) and Health and Safety Plan

If sampling is to be funded wholly or in part with EPA funds, a site-specific Quality Assurance Project Plan (QAPP) must be prepared and submitted to EPA for review and concurrence before any sampling is done (alternatively, if addressing multiple sites, CARs may choose to prepare and submit a Generic QAPP and supplement with a Site-Specific Sampling and Analysis Plan). Please allow at least 4-6 weeks for turnaround time. Plan to include additional time for making changes to your QAPP. CARs must also prepare (or have their contractor prepare) and follow an OSHA-compliant Health and Safety Plan. A copy must be provided to the EPA Brownfields Project Manager for inclusion in the cooperative agreement file.

### 2.3.7	Integrating Sustainability

Projects should demonstrate how aspects of sustainability have been considered or integrated into assessment and planning activities. There are many ways to reduce the environmental footprint of site work including:

- Utilize fuel efficient vehicles

- Reduce miles traveled while conducting site work

- Purchase or lease more sustainable equipment, supplies, and services

- Implement sustainable materials management practices (reduce, reuse, recycle)

- Consider efficiencies to traditional travel or consider alternatives

- Consider other practices that directly reduce water, materials, climate, energy, or air impacts

More information on ways to integrate sustainability:  https://www.epa.gov/sustainability/learn-about-sustainability

https://www.epa.gov/smartgrowth/tools-and-resources-sustainable-communities

## 2.4	TASK 4 – PLANNING

Describe how general (area-wide) and/or site-specific planning activities funded under this cooperative agreement, consistent with the Assessment Grant Proposal submitted and the Cooperative Agreement Terms and Conditions, will help to inform the assessment, cleanup, and subsequent reuse of those sites. For each sub-task, provide the following:

- Objective of the task

- Who has the lead for each task

- Milestones and deliverable(s)

- Estimated submittal or completion dates

Eligible Planning Activities

Please visit the EPA Brownfield Program webpage, Information on Eligible Planning Activities (https://www.epa.gov/brownfields/information-eligible-planning-activities), for detailed factsheets on a wide variety of eligible activities to initiate brownfields revitalization and prepare your brownfields site for redevelopment including: Climate-Smart Brownfields Planning, Equitable Development Activities, Brownfields Area-Wide Planning, Site Reuse Assessment, Land Use Assessment, Market Study, Infrastructure Evaluation, Community Health Assessment, Site Disposition Strategy, Site Reuse Vision, Revitalization Plan, Resource Roadmap, Evaluation of Market Viability, Economic Impact Analysis, Fiscal Impact Analysis.

Other Planning Tools

Land Revitalization Toolkit

https://www.epa.gov/land-revitalization/land-revitalization-toolkit

Climate-Smart Brownfields Planning

https://www.epa.gov/system/files/documents/2023-10/climate-smart-brownfields-planning-10-20-23.pdf

Brownfields Area-Wide Planning Climate Adaptation Checklist

https://www.epa.gov/brownfields/brownfields-area-wide-planning-climate-adaptation-checklist

### 2.4.1	Analysis of Conditions of Project Area/High Priority Sites

Both area-wide and site-specific reuse planning is supported by identifying community priorities, local infrastructure needs, market feasibility, and environmental conditions, which will help determine viable future uses for the catalyst/high priority brownfield sites. Provide details on how you will conduct analysis of the conditions of the project area which may include:

- Economic research or market study to identify brownfields site reuses that can be supported by local market conditions;

- Research condition of existing infrastructure in the project area (e.g., transportation, wastewater and drinking water systems, sewage, broadband, electricity systems, etc.) for determining how infrastructure can be reused, if improvements are already planned, or if improvements are needed, to accommodate brownfield site reuse;

- Ascertain the environmental conditions within the project area, and known environmental conditions of the specific brownfield sites;

- Considering and addressing concerns about changing climate conditions throughout the project area.

- Coordinate with existing community planning documents (e.g., local parks/general plans/housing/transportation plans) or regional planning efforts;

- Identify local health issues and environmental justice concerns. Consider how environmental justice and equity considerations will be taken into account when assessing and cleaning up brownfield sites, including reducing toxicity, illegal dumping, and blighted vacant parcels within the area; creating greenspace, recreational property, and non-profit uses (e.g., health clinics, youth centers, non-profit housing, etc.); and avoiding displacement of residents living within the project area.

### 2.4.2	Development of Draft Area-Wide Plan

Include details about when and how the brownfields area-wide plan and implementation strategy will be developed. The plan should clearly show how all the activities a grantee conducted, and all deliverables produced under the cooperative agreement, relate back to identifying the community’s priorities for the project area, the local brownfields conditions, and other existing conditions in the area (such as environmental, social, and health conditions; economic realities/market potential, and state of local infrastructure). The plan should recommend specific cleanup and reuse strategies for the catalyst, high priority brownfield site(s) based on these community priorities and project area conditions. An area-wide plan should include:

- A summary of the community involvement activities, priorities identified, and a statement which clearly describe how the community input is reflected throughout the plan’s recommendations and strategies;

- The results from research on brownfields and project area conditions, including known environmental conditions, data gaps and other existing conditions (such as environmental/social/health conditions, economic realities/market potential, and state of infrastructure in the project area);

- Specific reuse scenarios/plans for the catalyst, high priority brownfield sites;

- Information on how assessment and cleanup of those sites will be influenced by the reuse strategies;

- A detailed action plan which identifies specific actions, resources available, and resources needed to implement the plan, such as:

  - Assessment and cleanup activities needed to be compatible with the brownfields reuse scenarios;

  - Catalyst, high-priority brownfield site(s) improvements and other project area improvements (e.g., infrastructure investments) needed to support brownfields reuse and advance sustainable and equitable revitalization within the project area;

  - What actions are needed near-term versus long-term, and prioritized projects that indicate where/how to start implementing the plan;

  - Who is going to lead each effort (partners involved or needed);

  - Specific sources of funding, investment and other resources needed in the project area.

### 2.4.3	Finalizing Area-Wide Plan

Describe the steps for finalizing the area-wide plan and making it publicly available, which may include:

- Completing any revisions to the plan/implementation strategy based on feedback received and creating a final document;

- Celebrating with community event(s) to acknowledge plan completion and shifting project from planning to plan implementation;

- Tours of brownfields project area, cleanup events, etc.;

- Posting plan online, having one or more hard copies available publicly, and holding community information sessions;

- Working with project partners and the community to identify the specific next steps and action items to be done, and who will do them, upon completion of the plan and this EPA cooperative agreement.

### 2.4.4	Site-Specific Reuse Planning

Describe the plan to identify potential future uses for priority brownfields sites which may include:

- Determine specific feasible land reuses for the site based on the community priorities, existing conditions research, public comments, partner feedback, etc.;

- Identify improvements that need to happen in the area that will help ensure successful assessment, cleanup, and reuse of the brownfield site;

- Identify how to improve environmental conditions, including how to address solid and hazardous waste, improve air and water quality, and reduce exposure to environmental contaminants;

- Research strategies to mitigate/adapt to changing climate conditions on catalyst;

- Develop brownfield site-specific reuse drawings/schematics/renderings;

- Develop brownfields site preparation approaches or site programming designs that will integrate green and healthy design and sustainable development approaches, as they relate to mitigation of environmental conditions through design of effective remediation strategies.

- Decide how environmental justice and equity considerations will be taken into account.

- If the proposed project or revitalization plans may potentially cause the displacement of residents and/or businesses, describe the strategies and/or policies that will be implemented to minimize displacement.

### 2.4.5	Site-Specific Cleanup Planning

Describe the steps you will take to plan the cleanup of your site. EPA requires applicants for EPA Brownfield Cleanup grants to prepare a draft Analysis of Brownfields Cleanup Alternatives (ABCA) or equivalent State-required document. The ABCA document summarizes the following information: site description and contamination (i.e., exposure pathways, contaminant sources, types and levels of contamination, etc.); cleanup standards; and applicable laws. The ABCA must also discuss alternatives considered (at least two, evaluated in terms of effectiveness, implementability, and cost) and the proposed cleanup plan. This document must go out for public comment prior to beginning cleanup (typically 30 days). Review of the ABCA by the State VCP project manager prior to making the document available for public comment will help ensure that your cleanup plans will ultimately be acceptable to the State. Additional guidance on this topic will be provided by your EPA Brownfields Project Manager.

For more information on ABCAs, please see FY2024 Frequently Asked Questions for Brownfield, Multipurpose, Assessment, RLF, and Cleanup (MARC) Grants - FAQs L.16 and L.17. (https://www.epa.gov/system/files/documents/2023-09/FY24%20FAQs_9-21-23.pdf)

Example Analysis of Brownfields Cleanup Alternatives for Cleanup Grant Proposals (https://www.epa.gov/sites/default/files/2020-09/documents/abca-example-for-cleanup-proposals.pdf)

Resiliency - The evaluation of alternatives should also consider the resilience of the remedial options in light of reasonably foreseeable changing climate conditions (e.g., sea level rise, increased frequency and intensity of flooding and/or extreme weather events, etc.). The alternatives may additionally consider the degree to which they reduce greenhouse gas discharges, reduce energy use or employ alternative energy sources, reduce volume of wastewater generated/disposed, reduce volume of materials taken to landfills, and recycle and re-use materials generated during the cleanup process to the maximum extent practicable. The evaluation will include an analysis of reasonable alternatives including no action.

Climate Smart Brownfields Manual - An excellent resource for communities that want to consider climate change as they assess, clean up, and redevelop brownfield sites. This manual provides guidance on best practices for climate change mitigation, adaption, and resilience at all stages of brownfields work, from planning to redevelopment. It also includes case studies and links to additional resources that communities can use as they develop brownfields project plans.

https://www.epa.gov/land-revitalization/climate-smart-brownfields-manual

EPA has created a checklist, How to Address Changing Climate Concerns in an Analysis of Brownfield Cleanup Alternatives (ABCA), to assist CARs with addressing resiliency, at https://www.epa.gov/sites/production/files/2015-09/documents/epa_oblr_climate_adaptation_checklist.pdf.

(Please note: This checklist will be updated in 2024, please check back on the EPA website.)

Being Prepared for Climate Change: Checklists of Potential Climate Change Risks - https://www.epa.gov/cre/being-prepared-climate-change-checklists-potential-climate-change-risks

Climate and Economic Justice Screening Tool (CEJST) - a geospatial mapping tool that identifies areas across the nation where communities are faced with significant burdens. These burdens are organized into eight categories: climate change, energy, health, housing, legacy pollution, transportation, water and wastewater, and workforce development.- https://toolkit.climate.gov/tool/climate-and-economic-justice-screening-tool

National Climate Assessment - A resource to identify risks and regional trends https://scenarios.globalchange.gov/

Climate Mapping for Resilience & Adaptation - the U.S. Climate Resilience Toolkit offers a framework to help communities systematically consider and address their climate hazards. Communities can use this portal to document their past, present, and future exposure to climate-related hazards.  https://resilience.climate.gov/

Greener Cleanup Information – In preparing for site cleanup work additional resources are available to assist with sustainability integration through greening cleanup activities:

EPA’s Office of Land and Emergency Management (OLEM) Greener Cleanup website:

https://www.epa.gov/greenercleanups/epa-principles-greener-cleanups

EPA’s Clu-In website: https://clu-in.org/greenremediation/.

https://clu-in.org/greenremediation/docs/Greener_Cleanup_Standard_Winter2016.pdf

Note for site-specific cleanup planning: Please discuss State Oversight activities in the applicable tasks and include cost estimates for State Oversight in your budget with supporting details provided in the budget narrative.

### 2.4.6	Final Site-specific Cleanup Plan and Remedial Design

Describe the process you will take to finalize a cleanup plan and prepare for cleanup. After the Public Notice and comment period on the ABCA, EPA requires CARs to document any significant comments received and how they were/are being responded to (such as a change in the cleanup plan, if there is such a change) and the final cleanup plan to be implemented with federal funds. The Final Cleanup Plan should include the cleanup standards to be achieved and any institutional, land use or engineering controls that will be required as part of the cleanup. This document should be submitted to the State VCP project manager for concurrence that the Cleanup Plan can be expected to meet State cleanup requirements. CARs can use cooperative agreement funds to prepare solicitations, and/or contracts for hiring a contractor to design and/or oversee the final cleanup plan selected.

Continue with as many tasks as needed.

# SCHEDULE AND DELIVERABLES

Provide a schedule of all key milestones, activities, and accomplishments anticipated over the length of the cooperative agreement. It is recommended that you discuss an anticipated start date for this agreement with your EPA Brownfield Project Manager and reference general time frames rather than specific dates. For example, a four-year project could be referenced with 48 months (Task One /Month 1-2, Task Two/Month 6 – 12) and so on. Adjust based on a 4-year (Community-Wide Assessment & Coalition Assessment)  or 5-year (Community-Wide Assessment Grants for States & Tribes) period of performance.

| DUE DATE | ITEM | Send to: |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | EPA PM | STATE | EPA GRANTS | EPA FINANCE |
| Months 1-3 | EPA enters cooperative agreement (CA) record into ACRES | X |  |  |  |
| Month 1-3 | Memorandum of Agreement (MOA) for Assessment Coalitions (must be in place prior to expenditure and drawdown of funds awarded) | X |  |  |  |
| Months 1-6 | Project Webpage Established/Project Fact sheet - project starting | X |  |  |  |
| Months 1-6 | Community Involvement Plan as applicable (updated as needed throughout period of performance) | X |  |  |  |
| Months 1-6 | Community Meeting – Kick off | X | X |  |  |
| Months 1-6 | Solicitation for hiring environmental contractor | X |  |  |  |
| Months 1-12 | Inventory developed & Site Selection Criteria set | X |  |  |  |
| Month 6 | Top sites selected | X | X |  |  |
| Ongoing - At least 30 days before assessment is scheduled to begin | Site eligibility requested & confirmed (for petroleum include State) | X | X |  |  |
| Before fieldwork begins | - Quality Assurance Project Plan (QAPP)/Sampling & Analysis Plan (SAP) - Health and Safety Plan | X |  |  |  |
| Before field work begins | Endangered Species Act (ESA) & National Historic Preservation Act (NHPA) Letters | X |  |  |  |
| Ongoing | Site Assessments Begin |  |  |  |  |
| Ongoing | Phase I and II Reports submitted. AAI Checklists required w/ Phase I | X | X |  |  |
| Ongoing | ACRES Property Profile Forms completed/updated for site-specific work. (see Programmatic Terms & Conditions for requirements) | X |  |  |  |
| Each Federal Fiscal Quarter - Oct-Dec; Jan-Mar; Apr-Jun; Jul-Sept | Quarterly Progress Reports (QPRs) Due Jan 30, Apr 30, July 30, Oct 30 (see Programmatic Terms & Conditions for requirements) | X |  |  |  |
| Annually | DBE Report (MBE/WBE) (DBE = Disadvantaged Business Enterprises) - Reports must be submitted annually by October 30th of each year. For forms & more information, visit: https://www.epa.gov/resources-small-businesses | X (copy) |  | X |  |
| As Needed | Requests for Reimbursement – see Administrative Terms and Conditions |  |  |  | X |
| Month 36 | Fact Sheet - Assessment results | X | X (copy) |  |  |
| Annually & at End of Agreement | Final Federal Financial Report (FFR) (SF425) & Final Drawdown Reports must be submitted annually within 90 days after end of reporting period (120 days after end of project period for closeout). For forms & more information, visit: https://www.epa.gov/grants/epa-grantee-forms | X (copy) |  | X (copy) | X |
| Months 48 – 52 | Closeout: Final Performance Report with Summary Fact Sheet, Photos, and Lessons Learned | X |  |  |  |
| Continue with list as necessary, ensuring all project-related milestones, activities and accomplishments are included. Note that “Month” due dates above are for guidance only. |  |  |  |  |  |

# BUDGET

## 4.1 	Budget Table

- Provide a detailed budget by task, sub-task, or major activity. Include the following budget categories as applicable: personnel, fringe benefits, travel, equipment, supplies, contractual services, other.

- At a minimum the total cost for each task must be provided. The total cost by category must match the Budget Table on Standard Form 424A (SF-424A), Budget Information, submitted to EPA as part of your application.

- Include only those tasks and activities funded with EPA funds

- Use Budget Table below as a guide and adjust as needed.

| Brownfields Assessment Project Budget Table |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Budget Category | Task 1 Project Management & Reporting | Task 2 Community Engagement | Task 3 Site Inventory & Characterization | Task 4 Planning | Budget Category Totals |
| Personnel | $0 | $0 | $0 | $0 | $0 |
| Fringe Benefits | $0 | $0 | $0 | $0 | $0 |
| Travel | $0 | $0 | $0 | $0 | $0 |
| Equipment | $0 | $0 | $0 | $0 | $0 |
| Supplies | $0 | $0 | $0 | $0 | $0 |
| Contractual | $0 | $0 | $0 | $0 | $0 |
| Other | $0 | $0 | $0 | $0 | $0 |
| Total Direct Costs | $0 | $0 | $0 | $0 | $0 |
| Indirect Costs | $0 | $0 | $0 | $0 | $0 |
| Task Totals | $0 | $0 | $0 | $0 | $0 |
| - Travel to brownfields-related training conferences is an acceptable use of these grant funds. Conference registration fees should be included under the “Other” budget category. - EPA defines equipment as items that cost $5,000 or more with a useful life of more than one year. Items costing less than $5,000 are considered supplies. Generally, equipment is not required for Brownfield Grants. - Administrative costs (direct and/or indirect) for the Assessment Grant applicant itself cannot exceed 5% of the total EPA-requested funds. See FY2024 Frequently Asked Questions for EPA Brownfields Multipurpose, Assessment, RLF, and Cleanup (MARC) Grants, Section O. Administrative Costs - https://www.epa.gov/brownfields/frequently-asked-questions-about-multipurpose-assessment-rlf-and-cleanup-grants |  |  |  |  |  |

Pre-Award Costs: Pre-award costs are those costs incurred prior to the effective date of the grant award (e.g., the date that it is signed by the EPA Grants Management Officer/Award Official). Please note that all pre-award costs must be incurred within the period of performance, thus your project start date will need be adjusted to include the time period in which the costs were incurred. Pre-award costs are incurred at the grant recipient’s own risk.

Describe if any pre-award costs will be needed for contractor procurement, travel, site assessment, and/or community involvement. EPA will allow you to incur pre-award costs up to 90 days prior to the effective date of the grant award (i.e., beginning July 1, 2024). Pre-award costs must be specifically identified in the workplan tasks and activities and included in the schedule. If pre-award costs are not included, the period of performance will begin on October 1, 2024.

## 4.2	Budget Narrative

Budget Narrative - The purpose of the Budget Narrative or Detailed Budget is to provide additional detail to support the budget estimates outlined in the Budget Table under 4.1. The narrative will show the calculation for the costs and thus how you arrived at your cost estimates (i.e., the basis for your calculations). It is helpful to provide the Budget Narrative broken out by both Workplan Task and Budget Category (i.e., personnel, fringe, travel, etc.).

Assessment Budget Narrative Example – We have provided an Example Budget Table and Example Budget Narrative at the end of this document for reference.

Please note:

Please refer to FY2023 Sample Terms and Conditions for a description of eligible and ineligible costs. You may also contact your EPA Brownfields Project Manager for assistance in determining eligible programmatic and administrative costs.

Applicability of State Laws & Federal Cross-Cutting Requirements - Activities performed in whole or part with EPA cooperative agreement funds must also comply with all applicable state laws and cross-cutting federal requirements. Budget and schedule should take these into account.

|  | Resources: EPA Budget Development and Procurement Guidance EPA Brownfield Program Guidance |  |
| --- | --- | --- |
| EPA Grants https://www.epa.gov/grants |  | EPA Grant Forms https://www.epa.gov/grants/epa-grantee-forms |

Budget Development Guidance – For information on best practices for preparing budgets for applications for EPA grants.

Interim General Budget Development Guidance for Applicants and Recipients of EPA Financial Assistance - https://www.epa.gov/sites/default/files/2019-05/documents/applicant-budget-development-guidance.pdf

Office of Grants and Debarment (OGD) Guidance on Selected Items of Cost for Recipients https://www.epa.gov/sites/default/files/2018-05/documents/recipient_guidance_selected_items_of_cost_final.pdf

EPA Guidance on Participant Support Costs - https://www.epa.gov/sites/default/files/2020-11/documents/epa-guidance-on-participant-support-costs.pdf

Procurement Guidance – For guidance on complying with competitive procurement requirements.

EPA Best Practice Guide for Procuring Services, Supplies, and Equipment Under EPA Assistance Agreements - https://www.epa.gov/sites/default/files/2021-03/documents/best-practice-guide-for-procuring-services-supplies-equipment.pdf

Brownfields Grants: Guidance on Competitively Procuring a Contractor - https://www.epa.gov/system/files/documents/2023-04/BF%20Guidance%20on%20Competitively%20Procuring%20a%20Contractor%204-25-23-508compliant.pdf

EPA Grant General Terms & Conditions - https://www.epa.gov/grants/grant-terms-and-conditions

EPA SubAward Policy - https://www.epa.gov/grants/grants-policy-issuance-gpi-16-01-epa-subaward-policy-epa-assistance-agreement-recipients

EPA Brownfield Program Guidance – For information on EPA Brownfield Grants

Multipurpose, Assessment, RLF, and Cleanup MARC Grant Application Resources

https://www.epa.gov/brownfields/marc-grant-application-resources

Fiscal Year 2024 Frequently Asked Questions for Brownfield Multipurpose, Assessment, RLF, and Cleanup (MARC) Grants - https://www.epa.gov/system/files/documents/2023-09/FY24%20FAQs_9-21-23.pdf

EPA Brownfield Grant Programmatic Requirements

https://www.epa.gov/brownfields/programmatic-requirements-brownfield-grants

FY 2024 Community-wide Assessment Grant Guidelines (pdf)

FY 2024 Assessment Coalition Grant Guidelines (pdf)

FY 2024 Community-wide Assessment Grant for States and Tribes Guidelines (pdf)

EPA Region 10 Grants Management Guidance

excerpt on Requirements for WorkPlan Detailed Budgets (Budget Narratives)

- A Detailed Budget is a required part of your complete application package. It goes hand-in-hand with your Workplan, which should discuss the need for each budgeted item.

- It will also provide the essential budget information needed for the Budget Information, Standard Form 424A, which is part of your application.

- Without a Detailed Budget, EPA will not be able to adequately review your grant proposal and your application will be delayed.

How Much Detail is Enough?

Please include information that shows how you arrived at your estimated costs, i.e., what is the basis for your calculations? At a minimum, your detailed budget must follow these criteria, using these budget categories:

Personnel - List all staff positions for the project by title. Give annual salary or hourly rate, percentage of time or number of hours allotted to the project, and total cost for the project period. The total for this category will be entered on Standard Form 424A, Section B, Line 6.a.

Fringe Benefits - Identify the percentage used for your calculation, the basis for its computation, and what benefits are included. This amount will be entered on Standard Form 424A, Section B, Line 6.b.

Travel - Indicate the budgeted travel's purpose, the destination of each trip, the duration of the trip and the number of travelers. Specify the mileage, per diem, and other costs for each type of travel, such as lodging, common carrier transportation, etc. If each trip cannot be itemized out, describe how you arrived at your budgeted costs. For example: “Travel costs are based on last year’s actual costs for the same work tasks. This year’s travel effort is estimated to be the same.” This amount will be entered on Standard Form 424A, Section B, Line 6.c.

Equipment - Identify each item to be purchased which has an estimated acquisition cost of $5,000 or more per unit and a useful life of more than one year. Items with a unit cost of less than $5,000 are deemed to be supplies, pursuant to 2 CFR 200.94. If applicable, indicate why it is more economical to purchase rather than lease. This amount will be entered on Standard Form 424A, Section B, Line 6.d.

Supplies - “Supplies” means all tangible personal property, other than “equipment”. The detailed budget should identify categories of supplies to be procured (e.g., laboratory supplies or office supplies), and their cost. This amount will be entered on Standard Form 424A, Section B, Line 6.e.

Contractual - Identify each proposed contract and specify its purpose and estimated cost. Provide information on how the estimates were arrived at. This amount will be entered on Standard Form 424A, Section B, Line 6.f.  If you plan to publish a Request for Proposals to acquire the services of an environmental contractor (also sometimes referred to as an “environmental consultant”), these costs will be shown here. Please be advised that the term “consultant*” has a different meaning under EPA procurement regulations – please see below.

Consultants - If your project requires the hiring of consultants (individuals with specialized skills who are paid at an hourly or daily rate), the maximum allowable consultant rate cannot exceed the maximum daily rate for a Level IV of the Federal Executive Schedule, adjusted annually.

You may find the annual salary for Level IV of the Executive Schedule on the Office of Personnel Management website, under Executive & Senior Level Employee Pay Tables, “Rates of Pay for the Executive Schedule,” and then by selecting "Rates of Pay for the Executive Schedule” by preferred File Type from the Pay Table (https://www.opm.gov/policy-data-oversight/pay-leave/salaries-wages/salary-tables/24Tables/exec/html/EX.aspx).

The annual salary is divided by 2087 hours to determine the maximum hourly rate, which is then multiplied by 8 to determine the maximum daily rate. For example, a Level IV Executive Service annual salary of $172,500 is equivalent to $82.65 per hour ($172,500/2087 hours) or $661.24 per day ($172,500/2087 hours x 8 hours/day). This excludes overhead, travel, and subsistence costs for travel. Your detailed budget MUST show the hourly or daily rate you are proposing (for example: consultant 24 hours X $60.00 per hour = $1440).

*Note: The difference between a contractor and consultant is that a consultant is an individual with specialized skills who, although not on the Cooperative Agreement (CAG) recipient's payroll as an employee, provides personal services to the recipient under an agreement which essentially establishes an employer-employee relationship between the recipient and the individual providing the services. The CAG recipient typically directs the individual's (i.e., consultant’s) work and exercises day-to-day control of the individual's activities. A contract, on the other hand, is typically used to hire an individual or firm who furnishes deliverables or services (like reports or training courses) with minimal oversight and direction from the CAG recipient. Applicants should review 2 CFR Part 200.318-326 and 2 CFR Part 1500.09-10 concerning procurement and the need to provide justification for sole-source agreements and documentation concerning cost-price analysis for contracts and other agreements.

Other – This category should include only those types of direct costs that do not fit in any of the other budget categories. Examples of costs that may be in this category include: registration fees, state oversight costs insurance and indemnification, rental/lease of equipment or supplies, equipment service or maintenance contracts, printing or photocopying, participant support costs, and subaward costs. List each item separately and provide sufficient detail for EPA to determine the reasonableness and allowability of its cost. This amount will be entered on Standard Form 424A, Section B, Line 6.h.

Subawards - Subawards (e.g., subgrants) are a distinct type of cost under the “Other” category. The term “subaward” means an award of financial assistance (money or property) by any legal agreement made by the recipient to an eligible subrecipient. This term does not include procurement purchases, technical assistance in the form of services instead of money, or other assistance in the form of revenue sharing, loans, loan guarantees, interest subsidies, insurance, or direct appropriations. Subcontracts are not subawards and belong in the contractual category. Applicants must provide the aggregate amount they propose to issue as subaward work and a description of the types of activities to be supported. EPA Project Managers and Grants Specialists will review the EPA Subaward Policy under Grants Policy Issuance (GPI) 16-01. This policy establishes the requirements and procedures for Grants Management Offices and Program Offices in making determinations regarding subrecipient eligibility, overseeing pass-through entity monitoring and management of subawards, and authorizing fixed amount subawards under 2 CFR 200.330, 200.331, and 200.332 (“the applicable regulations”).

EPA Brownfield Program-Specific Notes:

Administrative costs (direct and/or indirect) for the Assessment Grant applicant itself cannot exceed 5% of the total EPA funding amount . Per IV.E. Narrative/Ranking Criteria of the FY2024 Guidelines for Brownfield Assessment Grants, 3. Task Descriptions, Cost Estimates, and Measuring Progress: “Successful applicants may only use up to 5% of the total amount of EPA funds for their own administrative costs (direct costs for grant administration and indirect costs). For example, if EPA awards $500,000 to an applicant, the 5% cap for administrative costs equals $25,000. Costs must be classified as direct or indirect consistently and applicants may not classify the same cost in both categories. The limitation on administrative costs does not apply to otherwise allowable programmatic costs (including indirect costs) charged by procurement contractors. Note that EPA considers costs for performance and financial reporting to be allowable programmatic costs that are not subject to the 5% limitation.”

Distinctions between administrative and programmatic costs are listed below.

- Administrative Costs: Administrative costs include certain direct costs of grants administration and all indirect costs.

Direct Administrative Costs, including those in the form of salaries, benefits, contractual costs, supplies, and data processing charges, are costs that are not included in the recipient’s indirect cost pool and are necessary to comply with the provisions of the Uniform Administrative Requirements for Cost Principles and Audit Requirements for Federal Awards at 2 CFR Parts 200.

Indirect Costs are those that are not specifically related to implementing the EPA award and are not readily identified with a specific project or organizational activity but incurred for the joint benefit of both projects and other activities. Overhead costs are a typical example of an indirect cost. Indirect costs are usually grouped into common pools and charged to benefiting objectives through an allocation process/indirect cost rate; 2 CFR § 200.414 and other provisions of the Uniform Guidance.  EPA’s interpretation of the term “Administrative Cost” in CERCLA § 104(k)(5)(B) is based on similar limitations on administrative costs contained in sections 117(a)(1)and 319(h)(12) on the Clean Water Act.

- Programmatic Costs: Costs for activities (including the portion of salaries and fringe) that are integral to achieving the purpose of the grant. These include:

  - Inventorying, characterizing, and assessing sites

  - Reports and Deliverables (e.g., Quarterly Reports and Financial Status Reports)

  - Community outreach activities

  - Travel, training, reference materials and contract support

Please note: Programmatic costs should be reflected under one of the Direct Cost budget categories.

For more information, please see the FY2023 Sample Terms and Conditions and the FY2024 Frequently Asked Questions for EPA Brownfields Multipurpose, Assessment, RLF, and Cleanup (MARC) Grants, Section O. Administrative Costs - https://www.epa.gov/system/files/documents/2023-09/FY24%20FAQs_9-21-23.pdf

| Brownfields Assessment EXAMPLE Project Budget Table |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Budget Category | Task 1 Project Management & Reporting | Task 2 Community Engagement | Task 3 Site Inventory & Characterization | Task 4 Cleanup Planning |  | Budget Category Totals |
| Personnel | $3,846 | $4,800 | $0 | $1,538 |  | $10,184 |
| Fringe Benefits | $1,154 | $1,440 | $0 | $462 |  | $3,056 |
| Travel | $3,210 | $0 | $0 | $0 |  | $3,210 |
| Equipment | $0 | $0 | $0 | $0 |  | $ 0 |
| Supplies | $0 | $0 | $0 | $0 |  | $ 0 |
| Contractual | $11,318 | $10,000 | $301,556 | $31,130 |  | $354,004 |
| Other | $990 | $0 | $21,686 | $6,870 |  | $29,546 |
| Total Direct Costs | $20,518 | $16,240 | $323,242 | $40,000 |  | $400,000 |
| Indirect Costs | $0 | $0 | $0 | $0 |  | $0 |
| Task Totals | $20,518 | $16,240 | $323,242 | $40,000 |  | $400,000 |
| - Travel to brownfields-related training conferences is an acceptable use of these grant funds. Conference registration fees should be included under the “Other” budget category. - EPA defines equipment as items that cost $5,000 or more with a useful life of more than one year. Items costing less than $5,000 are considered supplies. Generally, equipment is not required for Brownfield Grants. - Administrative costs (direct and/or indirect) for the Assessment Grant applicant itself cannot exceed 5% of the total EPA-requested funds. See FY2024 Frequently Asked Questions for EPA Brownfields Multipurpose, Assessment, RLF, and Cleanup (MARC) Grants, Section O. Administrative Costs - https://www.epa.gov/brownfields/frequently-asked-questions-about-multipurpose-assessment-rlf-and-cleanup-grants |  |  |  |  |  |  |

EXAMPLE BUDGET NARRATIVE:

The total EPA funded budget for this project is $400,000.

Project activities performed in whole or part with EPA cooperative agreement funds will comply with all applicable state laws and cross-cutting federal requirements.

Task 1 – Project Management & Reporting: $20,518 Total

This task will be led by the City’s Project Manager supported by the City’s environmental contractor.  Project management and reporting will be ongoing throughout the project term.

- $3,846 City Personnel: For environmental contractor procurement and project coordination. Perform those activities necessary to manage the Project in accordance with the workplan and meet all required statutes, circulars, and terms and conditions, including establishment and maintenance of necessary Cooperative Agreement records and files. 96 hours at $40/hour.

- $1,154 Fringe: 30% of basic salary. Includes retirement, health benefits, annual and sick leave and life insurance

- $3,210 Travel: City Project Manager and one member of the Advisory Committee to attend one State or regional and one national brownfields conference. Travel/Training costs were calculated as follows:

Regional Conference Estimate (based on Salem, OR Conference 05/2014 costs)

- Hotel $86/night x 2 nights x 1 event/year x 2 persons x 1 year = $344

- Per diem $36.80/day, x 2 days/event x 2 persons = $147

Regional Subtotal = $491

National Conference Estimate (based on Brownfields Atlanta, GA)

- Airfare $617.50/event x 1 event/year x 2 persons x 1 year = $1,235.00

- Airport parking $10/day x 4 days/event x 1 vehicle x 1 year = $40.00

- Hotel $133/night x 4 nights x 1 event/year x 2 persons x 1 year = $1,064.00

- Per diem $47.50/day x 4 days x 2 persons x 1 year = $380

National Subtotal = $2,719

- $11,318 Contractual: Reporting to EPA, update ACRES database, prepare final performance report, 113.18 hours at $100/hour.

- $990 Other: Registration Fees - State/Regional and National Brownfields Conferences,  City Project Manager and one Advisory Committee member.

State/Regional Brownfield Conference registration, $195/event x 1 event/year x 2 persons x 1 year = $390;

National Brownfields Conference Registration, $300/event x 1 event/year x 2 persons x 1 year = $600.

Task 2 – Community Engagement: $16,240 Total

- $4,800, City Personnel: 120 hrs at $40/hr.

- Fringe: $1,440: 30% of basic salary.

- $10,000 Contractual: Environmental contractor outreach. 100 hours at average billing rate of $100/hr.

Task 3 – Site Inventory and Characterization (Phase I and II ESAs): $323,242 Total

- $14,000 Contractual: Inventory. Environmental contractor creation and prioritization of brownfield inventory, site selection, eligibility determinations. 140 hrs at $100/hour.

- $144,000 Contractual: Phase I ESAs. We anticipate completing up to 40 Phase I ESAs on simple sites at an average cost of $2,350/each and up to 10 Phase I ESAs of complex sites at an average cost of $5,000/each.

- $139,556 Contractual: Phase II ESAs. 6 Phase II ESAs at $23,259.33 each, see breakdown below for one Phase II ESA.

Phase II Cost Estimate Breakdown

- $16,100, Environmental contractor (161 hours at $100/hour) – HASP, SAP, Phase II ESA implementation and reporting

- Laboratory analysis of samples: $2,326

- Driller: $3,333.33

- Other (utility locating, geophysical survey, etc.): $1,500

- $4,000 Contractual: QAPP Preparation  Environmental contractor, 40 hours at $100/hour.

- $21,686 State Oversight (Other): 125.35 hours at $173/hour.

Task 4 – Cleanup Planning: $40,000 Total

Cleanup plans will be developed for two properites. The plans will be prepared by a team of qualified professionals.  If feasible and desired,  Final Cleanup Plans will be prepared, and solicitations, and/or contracts for hiring a contractor to implement the final cleanup plan will be prepared.

- $1,538, City Personnel: If feasible or desired, the City will use cooperative agreement funds to prepare solicitations, and/or contracts for hiring a contractor to implement the final cleanup plan selected for up to two properties. 38.5 hrs at $40/hour.

- $462 Fringe: 30% of basic salary.

- $31,130 Contractual: Develop up to two ABCAs and Final Cleanup Plan reports,  Environmental contractor. 311.3 hrs at $100/hr.

- $6,870  Other - STATE Oversight: 39.71 hours at $173/hr.