## Slide 1: Water Quality Portal Open Tickets
Summary of User reported issues
Updated 9-15-2021

## Slide 2: Water Quality Portal Open Tickets
Breeze ID # 3195061
Breeze ID # 3355141
5/27/2020
Breeze ID # 3392197
6/22/2020
FIXED in PROD Environment On 2020-10-22
FIXED In PROD Environment On 2020-11-13
FIXED In TEST Environment
1/27/2020
Missing Characteristic to Group- Historic Nutrient Data Downloading (WQP Timing Out)- https://app.breeze.pm/cards/3195061
These 4 pollutants used to be assigned in STORETW Characteristic Group:
Duplicating Results in WQP Downloads with Different Qualifiers
https://app.breeze.pm/cards/3355141
We noticed that result records that we uploaded to the Water Quality Portal that have two or more result measure qualifiers are spawning extra results when downloaded/retrieved.
WQP - Web Map Service
https://app.breeze.pm/cards/3392197
able to pull in the water quality portal data to a web map following the instructions under 'Show ArcGIS Online Parameters.' However, the popup is not working. When I click on any of the points in my map I get the following popup
Nitrate-Nitrogen, Nitrite-N, Nitrogen Kjeldahl, Ortho-Phosphate-Phosphorus
These 2 show up with modified names: Ammonium-Nitrogen now as Ammonium as N, Nitrate-Nitrite now as Nitrate + Nitrite – Provider STORET: STORETW and WQX

## Slide 3: Water Quality Portal Open Tickets
Breeze ID # 1451113
Breeze ID # 3628474
11/18/2020
Breeze ID # 3576587
10/29/2020
Identified 5/3/2017 Reopened 11/27/2020
Proposed Development
Proposed Development
Proposed Development
RESOLVED 3-15-2021
TripQC Data from Warehouse Doesn't Appear in the Water Quality Portal
https://app.breeze.pm/cards/1451113
WQP Data Tracking To Determine Frequency of Downloads for Organization or Project
https://app.breeze.pm/cards/3628474
Create a tracking mechanism or counter to determine how frequently data from a particular organization or project is downloaded from the WQP
Duplicate Records Returning for Projects
https://app.breeze.pm/cards/3576587
The WQP projects downloader logic contains an error. Selecting my Lead characteristics and click the download button I should receive 5,136 records.
Deduplicating the file using organizationID and projectID, I end up with 5,128 records.
Due to activities/sample not having assigned monitoring locations, their location ID fields are empty)

## Slide 4: Water Quality Portal Open Tickets
Breeze ID # 3437398
7/22/2020
In progress WQP Profiles workgroup
Breeze ID # 3468425
8/13/2020
In progress
Breeze ID # 3261134
3/30/2020
Proposed Development
ISSUE RESOLVED
MethodSpecificationName/Speciation Missing Physical/Chemical - https://app.breeze.pm/cards/3437398
nutrient data missing method speciation in the Water Quality Portal. I thought we had provided that info, but in doing the ‘Sample results (physical/chemical metadata)’ retrieval you don’t get method speciation. I did find ‘MethodSpecificationName’ in the ‘Sample results (biological metadata)’ retrieval.
Timeout Issues with Sampling Parameter PROJECT ID yields 504 Error
FrequencyClassDescriptorCode Field Not Being Populated in Retrieval
https://app.breeze.pm/cards/3261134
https://www.waterqualitydata.us/data/Station/search? project=LindsayCr&mimeType=csv &zip=yes
https://app.breeze.pm/cards/3468425
frequency class descriptor is in WQX
frequency class descriptor via Provider STORET is NOT in Water Quality Portal

## Slide 5: Water Quality Portal Open Tickets
Breeze ID # 2977899
10/11/2019
Breeze ID # 2767483
6/5/2019
Breeze ID # 3084170
12/9/2019
Proposed Development
Proposed Development
Proposed Development
NJDEP Missing Fish data – Missing STORET Biological data in WQP - https://app.breeze.pm/cards/2977899
Organization ID – 21NJDEP1 is missing it’s fish data
WQX Wells Data Incomplete in WQP https://app.breeze.pm/cards/2767483
WQP Suggestion - Add Date Submitted (Enhancement to consider in 2020)
https://app.breeze.pm/cards/3084170
Add ‘date submitted’ from the provider
Provider = STORET and WQX, Not all his wells data is coming over from WQX to WQP. Data was loaded to STORET 10 years ago and used to be available.
Biological Data needs to be migrated to the WQP

## Slide 6: Water Quality Portal Open Tickets
Breeze ID # 1762247
Proposed Development
Breeze ID #
1861408
Proposed
Breeze ID #
1939988
Proposed Development
FIXED In PROD Environment On 2020-11-13
Pesticide data download – Management of characteristic group
https://app.breeze.pm/cards/1762247
WQP query tool services should support characteristic search by SYNONYMS names
Assignment or adoption requests for characteristics to WQP characteristic group list
Add Org query for project ID and Auto Complete for HUC search parameter
https://app.breeze.pm/cards/1939988
WQP - Can't pull Data for Sites Not Associated with State or County
https://app.breeze.pm/cards/1861408
WQP loading job ETL is not properly doing the point-in-polygon analysis to back-calculate the state and county,

## Slide 7
Water Quality Portal Open Tickets
Breeze ID # 1992100
Proposed Development
Breeze ID # 2263382
Proposed Development
Breeze ID # 2456767
Proposed Development
ISSUE RESOLVED 3-15-2021
Return results as a JSON, not a file
https://app.breeze.pm/cards/1992100
Additional download report format: CSV, XML, JSON
WQP report and locations not stored in NLDI
https://app.breeze.pm/cards/2263382
Have map component detect the lack of information in the NLDI and if no info, then just put the blue circle alone on the map at the location. Tweak the surrounding text to indicate that the map may or may not show the NLDI upstream downstream information. (Add a simple point to allow for graceful degradation.)
WMS functionality Bounding Box & Monitoring Location Type as an Input Parameter
https://app.breeze.pm/cards/2456767
Performance of the service is bad when specifying only the BBOX parameter.
Monitoring Location Type is a data element that gets returned in the results, we are not able to specify it as an input parameter to limit the results. Please add functionality.

## Slide 8
Water Quality Portal Open Tickets
Breeze ID # 2858664
Proposed Development
Breeze ID # 3009243
Proposed Development
Breeze ID # 3173642
Proposed Development
WMS services does not work with AGO
https://app.breeze.pm/cards/2858664
Added the connection to the AGO map. The layer shows in the table of contents but does not draw.
Create a validation error for CamelCase Use https://app.breeze.pm/cards/3009243
Used siteId (camelCase) as the parameter name which per the documentation should be siteid (all lowercase). When we do use SiteId (camelCase), WQP seems to go off an query the entire data repo. Throw a validation error for that case.
Organization ID and Project ID cannot be queried together
https://app.breeze.pm/cards/3173642
Organization (11NPSWRD_WQX) and the Project (NPS_3P), no sites are returned and WQP also freezes
There is a work around available for this. Contact the WQX Help Desk.

## Slide 9
  Proposed Development
  January 13, 2021
Breeze ID # 3680960
WQX Data Not Appearing in the WQP - Result Analytical Method Description
Appears to be an issue that is isolated to just the Organizational analytical methods, not the national methods.
https://app.breeze.pm/cards/3680960
  Proposed Development
Breeze ID # 3834345
Data in the Sample results (biological metadata)retrieval are empty)
Missing in WQP Retrievals (SampleCollectionMethod/MethodIdentifier and LabSamplePreparationMethod/MethodIdentifier
https://app.breeze.pm/projects/45683/cards/3834345
  Proposed Development
Breeze ID # 3834577
Activity Metrics Download Profile Missing Activity Start Date and Start Time
https://app.breeze.pm/projects/45683/cards/3834577

## Slide 10
  Proposed Development
Breeze ID # 3872951
Water Quality Portal - Include Instantaneous streamflow-discharge values
https://app.breeze.pm/projects/45683/cards/3872951
Bug
Breeze ID # 3897356
Download spooling of Zip Files Causing Failures
Zip Files are not opening due to a spooling issue. Directing users to change their download option to the following: 1) Use the Show Webservice Calls 2) Copy the URL into a separate browser 3) Change the "zip=yes" to "zip=no" This will enable the filed to be downloaded without it being zipped.
https://app.breeze.pm/projects/45683/cards/3897356
Bug
Breeze ID # 3905466
User unable to connect to portal services while connected via their VPN
https://app.breeze.pm/projects/45683/cards/3905466

## Slide 11
  Bug
Breeze ID # 3826548
NEW Postgres upgrade/patch Bug for Water Quality Portal: Bounding Box Queries No longer Working
https://app.breeze.pm/projects/45683/cards/3826548
Bug
Breeze ID # 3969052
National Coverage Map ~ Last 12 months data not appearing correctly
Specifically for Wyoming
https://app.breeze.pm/projects/45683/cards/3969052
Bug
Breeze ID # 3969052
National Coverage Map ~ Last 12 months data not appearing correctly
Issue appears for Wyoming
https://app.breeze.pm/projects/45683/cards/3969052
Proposed Development
Breeze ID # 3969052
Oddities with Data (Result Detection Limits Not returning)
Priority list only returns three detection limits when six are allowed in WQX
https://app.breeze.pm/projects/45683/cards/3969052