South China University of Technology Project Plan

Air Quality Modeling Assessment Tools (AQMAT) Development

To Support UNC-CH Proposal to U.S.EPA

WORK ASSIGNMENT No.:  TBD

U.S. EPA CONTRACT No.:  68HERD21A002/68HERH21F0334

Submitted to:

Dr. Sarav Arunachalam

Institute for the Environment

University of North Carolina at Chapel Hill

Campus Box 1105 (ZIP: 27599-1105)

Europa Center, Suite 490

100 Europa Dr., Chapel Hill, NC 27517

Submitted by:

Yun Zhu1, Shicheng Long2

- College of Environment & Energy, South China University of Technology, Guangzhou, 510006, China

- Guangzhou Urban Environmental Cloud Information Technology R&D Co.ltd, Guangzhou, 510006, China

January 7, 2023

Project Summary

The purpose of this Work Assignment (WA) is to support EPA in further upgrading and developing new functions in EPA’s NEXUS Multi-Pollutant Analysis Tool, and simultaneously improving the online User’s Guide for NEXUS as well as debugging, managing the codes and delivering the installation packages to EPA and user community. The key tasks to be performed under this WA are as followings:

Task #5:

- Develop a web-based version of NEXUS to be ready for EPA’s website deployment and IT security clearance; Deploying and testing NEXUS in EPA’s website or cloud server environment; Assist EPA in testing and debugging NEXUS and ensure the application is compliant with EPA’s security policies; Update the online user’s manual and quick tutorial guide to be ready for public release;

- Update NEXUS with AQ data and MP risk data based on EPA’s new 2018 and 2019 MP modeling platform; Perform QA by comparing with previous 2017 MP data;

- Develop a prototype to automate the regional packets reporting functions and address Beta Testing Team’s critical needs as instructed by EPA;

- Develop new climate risk indicators as the 5th screening metric under main page and proximity analysis module, including indicators such as heat index and extreme temperature related mortality/stressor indices, wildfire vulnerability, flood, sea level rise, etc.;

- Update EJ/demographic and climate risk data based on new census tract-level data released by EJScreen 2.x;

- Develop new capabilities for displaying and analyzing the meteorological data such as wind roses plot and NO2 satellite data to supplement fused O3 and PM2.5 data layer.

Background

Over the last decade, EPA has engaged in the development of a series of air quality modeling assessment tools (AQMAT) to support air quality management and regulatory policy analysis, including (1) a health and economic benefit tool (BenMAP-CE), (2) a real-time emissions control and air quality response tool (RSM-VAT), (3) an international control cost estimate tool (ICET), (4) an air quality attainment assessment tool (SMAT-CE), (5) a state-of-the-art model visualization and analysis tool (Model-VAT), and (6) a standalone data fusion tool (DFT). EPA has also developed a streamlined edition of ABaCAS (ABaCAS-SE) to directly link the six subsystem tools mainly aimed at providing policy makers and analysts for conducting optimized control policy assessment as well as developing effective control strategies under a user-friendly framework (http://www.abacas-dss.com/), and a prototype optimized Edition of ABaCAS (ABaCAS-OE) to facilitate the development of optimized (least cost) control strategies for desirable air quality attainment goals.

Our development team (SCUT) has assisted UNC and EPA in developing a series of modeling assessment tools to enhance their functions and strengths for providing regulatory modeling support, including BenMAP-CE, SMAT-CE, Model-VAT, DFT, and RSM-VAT. Built upon the successful development of these tools, in last two years, we also have assisted UNC and EPA developed the prototypes of user-friendly “Flexible Air quality Scenario Tool – Community Edition” (FAST-CE) for providing greater flexibility and transparency in the estimation of monetized benefits for O3 and PM2.5 reductions and user-friendly NEXUS Multi-Pollutant Analysis Tool for exploring multi-pollutant air quality issues across the U.S. as well as regions and metropolitan areas.

In this proposed project period, we will assist UNC and EPA in developing a web-based version of NEXUS, and deploying it in EPA’s website or cloud server environment. In this version, we will also extend the NEXUS capabilities to include issues associated with automation of the regional packets reporting, new climate risk indicators, analysis, and display of meteorological data. In addition, we will update AQ data, MP risk data, environmental justice (EJ)/demographic, and climate risk data as instructed by EPA.

Specific tasks and activities required by this work assignment are described below, along with the project deliverables. In accordance with the contract and as through technical direction by the Work Assignment Contractor (WACOR).

# Task #5: Support the upgrades of EPA’s NEXUS Multi-Pollutant Analysis Tool.

Under the instruction of the EPA, firstly, SCUT will develop a web-based version of NEXUS, and deploy it in EPA’s website or cloud server environment. We will develop the following functions in this NEXUS: 1) automate the regional packets reporting functions, 2) new climate risk indicators as the 5th screening metric, and 3) new capabilities for displaying and analyzing the meteorological data. Secondly, SCUT will update NEXUS data, including AQ data and MP risk data based on EPA’s new 2018 and 2019 MP modeling platform, and EJ/demographic and climate risk data based on new census tract-level data released by EJScreen 2.x. Lastly, SCUT will update the correspondingly online User’s Guides for the enhanced NEXUS.

We will support EPA in debugging, managing the code, enhancing user-friendly GUI design and data V/A functions and delivering improved NEXUS installation package and their source code to EPA and user community as instructed.

We will build a comprehensive set of training materials and programs for upgraded NEXUS, including “online User’s Manual” and “Quick Start Guide”, training programs and workshops for international applications, and a public download website for information dissemination, sharing, and downloading of the enhanced NEXUS.

## Subtasks:

- Develop a web-based version of NEXUS to be ready for EPA’s website deployment and IT security clearance; Deploying and testing NEXUS in EPA’s website or cloud server environment; Assist EPA in testing and debugging NEXUS and ensure the application is compliant with EPA’s security policies; Update the online user’s manual and quick tutorial guide to be ready for public release;

- Update NEXUS with AQ data and MP risk data based on EPA’s new 2018 and 2019 MP modeling platform; Perform QA by comparing with previous 2017 MP data;

- Develop a prototype to automate the regional packets reporting functions and address Beta Testing Team’s critical needs as instructed by EPA;

- Develop new climate risk indicators as the 5th screening metric under main page and proximity analysis module, including indicators such as heat index and extreme temperature related mortality/stressor indices, wildfire vulnerability, flood, sea level rise, etc.;

- Update EJ/demographic and climate risk data based on new census tract-level data released by EJScreen 2.x;

- Develop new capabilities for displaying and analyzing the meteorological data such as wind roses plot and NO2 satellite data to supplement fused O3 and PM2.5 data layer.

### Development Tools and Platform for client NEXUS

Development Environment: Microsoft Visual Studio 2022 and .NET Framework version 4.6;

Programming Language: C#;

GIS: the open-source GIS tool DotSpatial;

### Development Tools and Platform for web-based NEXUS

Development Environment: Microsoft Visual Studio 2022 and Visual Studio Code;

Programming Language: C# and JavaScript;

GIS: the open-source GIS server GeoServer;

Third party library: OpenLayers

### Main tasks to be developed or upgraded

- Develop a web-based version of NEXUS to be ready for EPA’s website deployment and IT security clearance; Deploying and testing NEXUS in EPA’s website or cloud server environment; Assist EPA in testing and debugging NEXUS and ensure the application is compliant with EPA’s security policies; Update the online user’s manual and quick tutorial guide to be ready for public release

- Current NEXUS is developed under C/S (Client/Server) architecture. C/S architecture is a popular software design one due to its strong interaction, high efficiency in processing a large number of data and high secure access mode. The application requires to install in the end-user computer and provides a user-interface (UI) that handles what the application feels and looks like and how it interacts with end-use. However, the disadvantages of it are also obvious. The overall executable of current NEXUS is a very large file to install and set up, and it works in narrow application area, usually used in Local Area Network (LAN) and has highly maintenance costs (e.g., an upgrade occurs, all client programs need to change), which seriously limit its use in internet. To address these issues, we will develop a web-NEXUS based on B/S (browser/Server) architecture under the instruction of EPA, which is easy to access via a web browser. Under B/S architecture, the program can be directly placed on the Wide Area Network (WAN); therefore, the end-users do not need to install individual software again and the web-NEXUS support multi-platform (e.g. Windows, Linux and Mac OS) to access. Besides, once the web-NEXUS is updated and released in the server, all the users could access the latest version by visiting the weblink var internet, indicating that it was easy to expand and maintain. Below are the details for the development of web-based NEXUS.

- Develop a web-based version of NEXUS to be ready for EPA’s website deployment and IT security clearance

- We will develop a protype of web-based NEXUS including the following four modules:  Set-up standard module, Major Emission Sources, Monitor Sites/Data, and Proximity Analysis.

- Set-up standard module

- This module is helpful to identify the areas experience multi-pollutant air quality issues or other risks, including the high ozone, particle pollution, air toxics cancer risk, environment injustice and also the climate risks. Under this module, users can choose and set up standard values of concentrations and risks for the selected pollutants or indicators (e.g., EJ/Demographics), which will be applied to map to identity the areas above the set-up thresholds. The draft interface design of web-NEXUS is shown in Fig. 1.

Fig. 1 Example of set-up standard module in protype of web-NEXUS

- Major Emission Sources

This module allows users to select pollutants of interest and then show the corresponding sorting results of pollutant sources (e.g., Top 10 pollutant sources), as an example shown in Fig. 2. The sorting results make sense in identifying the sources of most importance to selected pollutants and further recognizing the multi-pollutant nature of emissions sources, which can eventually provide scientific decision support to make more informed “co-control” strategies. As shown in Fig. 2, it will include the functions of “Major Point Sources”, “Source Category Emissions”, “Top X Emission Sources” and “Sector Emission Summary”, which is similar to current NEXUS.

Fig. 2 Example of “Emission Sources” Window in protype of web-NEXUS

- Monitor Sites/Data

Similar to the monitor sites/data in current NEXUS, as shown in Fig. 3, this module will include PM2.5, O3, and air toxic data collected from air quality monitoring sites and also allow users to display monitors under the “Map” module with a new “Show Monitor Data” function. Besides, users are also allowed to click a monitor location symbol on the map to view the DV trend plot of PM2.5 or ozone for the selected monitor site.

Fig. 3 Example of “Monitor Sites/Data Table” Window in protype of web-NEXUS

- Proximity Analysis

This module provides proximity and spatial analysis capabilities which is similar to current NEXUS. Specially, it supports spatial analysis for multi-pollutant risk and EJ & climate risk analysis for a selected industrial source (local) and its sector group as well as a selected monitoring site (or any census tract center). Users will be allowed to set a flexible “Radius of Impact” (e.g., 1 ~ 50 km) for a selected facility or monitoring site, and create a summary table or chart for multi-pollutant risk and EJ & climate risk analysis. Fig. 4~Fig. 5 are the example for this module in web-based NEXUS.

Fig. 4 Example of spatial analysis for a selected industrial source/monitoring site/location in Proximity Analysis Module

Fig. 5 Example of summary table/plot analysis in Proximity Analysis Module

- Deploying and testing NEXUS in EPA’s website or cloud server environment

- There are two hosting options available to deploy the web-based NEXUS, and we will select one of them as the deploying platforms under the instruction of EPA.

- DevSecOps hosted in AWS

The following diagram (Fig. 6) shows the architecture of the solution.

Fig. 6 The architecture of DevSecOps hosted in AWS

The main steps are given as follows:

- When we commit the code to the CodeCommit repository, a CloudWatch event is generated, which triggers CodePipeline to orchestrate the events.

- CodeBuild packages the build and uploads the artifacts to an S3 bucket.

- CodeBuild scans the code with git-secrets. If there is any sensitive information in the code such as AWS access keys or secrets keys, CodeBuild fails the build.

- CodeBuild creates the container image and performs SCA and SAST by scanning the image with Snyk or Anchore. In the provided CloudFormation template, you can pick one of these tools during the deployment. Please note, CodeBuild is fully enabled for a “bring your own tool” approach.

- (4a) If there are any vulnerabilities, CodeBuild invokes the Lambda function. The function parses the results into AWS Security Finding Format (ASFF) and posts them to Security Hub. Security Hub helps aggregate and view all the vulnerability findings in one place as a single pane of glass. The Lambda function also uploads the scanning results to an S3 bucket.

- (4b) If there are no vulnerabilities, CodeBuild pushes the container image to Amazon ECR and triggers another scan using built-in Amazon ECR scanning.

- CodeBuild retrieves the scanning results.

- (5a) If there are any vulnerabilities, CodeBuild invokes the Lambda function again and posts the findings to Security Hub. The Lambda function also uploads the scan results to an S3 bucket.

- (5b) If there are no vulnerabilities, CodeBuild deploys the container image to an Amazon EKS staging environment.

- After the deployment succeeds, CodeBuild triggers the DAST scanning with the OWASP ZAP tool (again, this is fully enabled for a “bring your own tool” approach).

- (6a) If there are any vulnerabilities, CodeBuild invokes the Lambda function, which parses the results into ASFF and posts it to Security Hub. The function also uploads the scan results to an S3 bucket (similar to step 4a).

- If there are no vulnerabilities, the approval stage is triggered, and an email is sent to the approver for action via Amazon SNS.

- After approval, CodeBuild deploys the code to the production Amazon EKS environment.

- During the pipeline run, CloudWatch Events captures the build state changes and sends email notifications to subscribed users through Amazon SNS.

- CloudTrail tracks the API calls and sends notifications on critical events on the pipeline and CodeBuild projects, such as UpdatePipeline, DeletePipeline, CreateProject, and DeleteProject, for auditing purposes.

- AWS Config tracks all the configuration changes of AWS services.

- Cloud.gov hosting shared among other OAQPS divisions

Here are core architecture principles for this cloud environment – the five things to avoid surprises when running our applications on cloud.gov:

- Avoid writing to the local file system

- The platform will restart the application

- Check our log configuration

- Set environment variables

- Ignore unnecessary files when pushing

The command to create a new app and to push a new version of an existing one are the same: cf push. The main steps are as follows:

- Set up our local directory with the code we want to deploy. For example, if we use Git, check out the code we want to deploy: git checkout master

- Target the appropriate organization/space: cf target -o <ORG> -s <SPACE>

- Deploy the application: cf push <APPNAME>

- Assist EPA in testing and debugging NEXUS and ensure the application is compliant with EPA’s security policies

- We will be responsible for the following actions.

- Testing and debugging NEXUS

- Keep our application compliant with security policies

- Communicate any critical timeframes or issues that arise to NCC

- Be open to NCC suggestions of technology improvements at an enterprise-level

- Keep ISSOs, ISOs, and IMOs informed of any changes to the application owner or application configuration

- Keep any application owner-purchased licensing renewed to ensure no issues with security patching

- Stay aware of end-of-life policies for technologies and keep the application compliant

- Update the online user’s manual and quick tutorial guide to be ready for public release

- We will assist EPA and UNC in updating training materials, including the “online user’s manual” and “quick tutorial guide” for the web-based version of NEXUS, which are similar to these for the client NEXUS (Fig. 7).

Fig. 7 Example of User’s manual and Quick tutorial guide

- Update NEXUS with AQ data and MP risk data based on EPA’s new 2018 and 2019 MP modeling platform; Perform QA by comparing with previous 2017 MP data

- Most of the current datasets used in NEXUS are possibly out of date as time goes on. Therefore, we will continue to improve NEXUS to be compatible with AQ data and MP risk data based on EPA’s new 2018 and 2019 MP modeling platforms as suggested by EPA, so that the data could be more accurate, which was conducive to better statistics and analysis, and the analysis results could be more in line with the actual situation.

- Before integrating the updated MP dataset into NEXUS, we will conduct a series of comparisons suggested by EPA. Below is an example for MP dataset comparisons.

Fig. 8 Comparison of PM2.5 fused concentration between 2017 vs. 2018 vs. 2019 data

- Develop a prototype to automate the regional packets reporting functions and address Beta Testing Team’s critical needs as instructed by EPA

- Based on the latest NEXUS, we will continue to develop a prototype to automate the regional packet reporting functions and address Beta Testing Team’s critical needs as instructed by EPA. This function will integrate the charts/tables into NEXUS so that users can quickly view or output the key information (e.g., AQ Risk & EJ Indicators, Source/Sector Emissions, and Monitor Sites/Data) of the selected areas. It will allow users to select multiple regions, including State, County, and Tract (Fig. 9) and support to generate a series of charts or reports according to user’s selection.

Fig. 9 Example of selecting multiple regions and outputting charts/reports

- AQ Risk & EJ Indicators

The AQ Risk & EJ Indicators module will support to create a chart or table for the AQ risk (PM2.5, Ozone, Air Toxic) and EJ (Demographic index, low-income, people of color, etc.)  data of the selected areas or selected sites within specified radius (Fig. 10). This chart/table calculates summaries of multi-pollutant risks and EJ data by population-weighting the values of those census tracts within selected areas. Ambient concentrations are summarized by equal-weighting the tract values.

Fig. 10 Example of the AQ Risk & EJ Indicators module

- Source/Sector Emissions

The Source/Sector Emissions module has three sub-modules.

  - The “Top X Emission Sources” module (Fig. 11) filters the pollutant emission sources by providing selections of pollutant, facility, or source category for the selected areas, and displays the filtering results in the chart and table.

Fig. 11 Example of “Top X Emission Sources” in Source/Sector Emissions module

  - The “Source Category Emissions” module (Fig. 12) supports to display the source category emissions (including “Point”, “Non-Point”, “On-Road”, “Non-Road”, and “Event”) in table or pie chart for selected areas.

Fig. 12 Example of “Source Category Emissions” in the Source/Sector Emissions module

  - The “Sector Emission Summary” module (Fig. 13) provides source and sector emissions summaries for selected areas. And users are allowed to select one or more pollutants of interest (e.g., NOx, PM2.5, SO2, VOC, CO2e, PM10, NH3, GAS&VOC HAPs, etc.) to display or output.

Fig. 13 Example of “Sector Emissions Summary” in the Source/Sector Emissions module

- Monitor Sites/Data

This module displays monitor data of the selected areas on the window and allows users to view the trend plot of pollutants for the selected monitor site (Fig. 14).

Fig. 14 Example of the Monitor Sites/Data module

- Develop new climate risk indicators as the 5th screening metric under main page and proximity analysis module, including indicators such as heat index and extreme temperature related mortality/stressor indices, wildfire vulnerability, flood, sea level rise, etc.

- NEXUS now has proximity screening capabilities to include PM2.5, Ozone, Air Toxics, and EJ/demographic indicators. To further enrich the proximity screening capabilities of NEXUS,

we will add climate risk as 5th screening metric under the main page and proximity analysis module as suggested by EPA based on the latest version of the NEXUS. Fig. 15 displays the draft design of these functions. It includes the following indicators:

- Heat index and extreme temperature related mortality/stressor indices

- Wildfire Hazard Potential

- Drought

- 100 Year Flood Plain

- Coastal Flood Hazard

- Sea Level Rise

Fig. 15 Example for Climate risk Metric on the main page and proximity analysis module

- Update EJ/demographic and climate risk data based on new census tract-level data released by EJScreen 2.x

- To keep pace with EJScreen 2.x, we will update NEXUS with EJ/demographic and climate risk data based on new census tract-level data released by EJScreen 2.x, mainly including MINORPCT(% people of color), LOWINCPCT(% low income), LESSHSPCT(% less than high school education), LINGISOPCT(% linguistically isolated), UNDER5PCT(% under age 5) and OVER64PCT(% over age 64), as shown in Fig. 16.

Fig. 16 Example of updated EJScreen data

- Develop new capabilities for displaying and analyzing the meteorological data such as wind roses plot and NO2 satellite data to supplement fused O3 and PM2.5 data layer

- To utilize the tool with the capability to assess monitor siting, we will develop the meteorological data analysis function (e.g., including wind roses plot for selected monitor site) in the NEXUS as suggested by EPA. As shown in Fig. 17, users are allowed to display a wind rose plot for selected monitoring site by clicking the site on map.

Fig. 17 Example for wind roses plot

- Besides, we will also incorporate the satellite NO2 as the 3rd “AQ Concentration” option in addition to existing “Fused O3” & “Fused PM2.5” under the “Proximity analysis” module as suggested by EPA, as shown in Fig. 18.

Fig. 18 Example for NO2 satellite data in the proximity analysis module

## Deliverables/Schedule

      - Delivery of upgraded interim and final versions of NEXUS, including the web-based NEXUS version, to EPA and user community – January 2024*

      - Delivery of updated interim and final versions online NEXUS User’s Guides and Quick Tutorial Guide to EPA and user community – January 2024*

Note*: 12 months after the project starts and as instructed and approved by EPA. The final deadline will be based on the EPA contract.

Hours and Expenses by WA Task

| Assignment No: TBD | Start Date | End Date | Hours | Expense |
| --- | --- | --- | --- | --- |
| Task5: Support the upgrades of EPA’s NEXUS Multi-Pollutant Analysis Tool | 1/1/2023* | 1/1/2024* | 2072 | $195,050.00 |
| Total Hours and expense at $94.14 /hour |  |  | 2072 | $195,050.00 |
| Budget Total |  |  |  | $195,050.00 |

Note*: This is the time to be determined. Please refer to the EPA contract for details.