| Task | Deliverable | Status | Start Date |  | Expected End Date | Actual Delivery Date |
| --- | --- | --- | --- | --- | --- | --- |
| 9 | Delivery of Phase-1 NEXUS tool prototype to EPA and user community | Completed |  | 1/1/2020 | 2/28/2020 | 2/28/2020 |
| 9 | Delivery of extended Phase-2 NEXUS tool to EPA and user community | Ongoing |  | 1/1/2020 | 3/31/2020 | TBD |
| 9 | Delivery of draft User’s Guide of NEXUS to EPA and user community | Ongoing |  | 1/1/2020 | 3/31/2020 | TBD |