## Slide 1: “NEXUS” Multi-Pollutant Analysis Tool Development: Status and Progress
OAQPS/AQAD/Air Quality Modeling Group
AQAD Management Meeting, Sept. 25, 2020
Data Viewer Module
Data Input Module
Data Query Module
“NEXUS 1.4”

## Slide 2: NEXUS Tool Development
Motivation: Develop a new multi-pollutant analysis tool to identify and assess areas with high ambient levels and/or health risks associated with PM2.5, O3, and air toxics
Phase-1: Develop a GIS-based NEXUS prototype with a user-friendly graphical interface to provide analysis and visualization functions of potential multi-pollutant AQ issues at national level (continental US)
Phase-2: Expand the NEXUS tool to allow users to zoom into an EPA region, State, or metropolitan area and provide data query and V/A functions for “AQ and emissions” information over the selected region of interest
2

## Slide 3: Expected Use of NEXUS Tool
The NEXUS tool will allow users to do the following:
  National screening for areas with MP issues: Phase 1 development will provide ability to quickly screen areas across nation that have combination of high air quality and/or risk levels for O3, PM2.5 and air toxics.
  Area screening to understand nature of MP problem: Phase 2 development will provide ability to ‘dial-into’ specific areas to determine extent to which common emissions sources are causing the MP issues.
OAQPS expects to use this tool to engage with Regions and identify areas that would potentially benefit most from MP approaches to reduce emissions (including current NAs and Advance areas).
The NEXUS tool will essentially provide a ‘conceptual model’ of MP issues within an area to facilitate engagement with state/local/tribal agencies and community stakeholder groups.
3

## Slide 4: NEXUS Development: Schedule & Download
Work Plan | Date
Developed NEXUS tool prototype and Phase-1 functions | Dec. 2019 ~ April 2020
Developed Phase-2 functions and deliver first working (interim) NEXUS tool | May ~ July 2020
Developing a fully functional NEXUS tool for beta-testing and on-line User’s Manual | Aug. ~ Oct. 2020
Download “NEXUS” tool: The “NEXUS 1.4” package (“NEXUS v1.4 setup.exe” & “NEXUS 1.4 Data.exe”: run both to install) is available at Google Drive link below
(or EPA’s ScienceFTP2 site upon request):
https://drive.google.com/open?id=1Xl3VqtlRXeBt_FrfHpuCZYumxjqMR9hL
(Note: Require software installation privilege to install “NEXUS tool” at EPA’s PCs)
4

## Slide 5: NEXUS Tool: Three Key Modules
Data Viewer Module
Data Input Module
Data Query Module
View and create interactive Data/Map/Chart/Table
Provide flexible selections & mapping of “Ambient” and/or “Risk” levels of PM2.5, O3 and air toxics
Provide regional analysis for “EPA region”, “States”. CBSA”, and “County”
Link and display major emission sources locations & emitted pollutants info.
Allow to update & change input data files
Provide data preview and filter functions
Extend to use 10 input data files now (publicly available, ~4 GB)
Quick turnaround to run & save to a new “project” using new input data files
Provide data query based on selected qualifiers: “Ambient, Risk, O3/PM NAA, Advance areas, Poverty/Disadvantage area, Class I area”
Provide overlaying map and detachable table for data query results
Full module functions will be completed in August

## Slide 6: NEXUS Tool: Data Input Module
Currently, there are 10 input data files used (publicly available)
Allow users to update/preview/filter Input data files
Run and Save to a new project after loading new input data files
6
Total files size ~4 GB

## Slide 7
Data Input Module: Input Files & Attributes
Data Input File Names | Data Format | Data Description | Data Source | Data Period
“2014 O3 & PM2.5 Ambient & Risk” | Geodataset | O3/PM2.5 ambient & risk data at county/census tract level | from OAQPS MP team | 2014
“2014 NATA Risk” | Geodataset | Air toxics ambient & risk data at county/census tract level | from OAQPS MP team | 2014
“O3_DV_2009_2018” | Excel | O3 design values at county level | From EPA public website: https://www.epa.gov/air-trends/air-quality-design-values | 2009 to 2018
“PM_DV_2009_2018” | Excel | PM2.5 design values at county level | From EPA public website: https://www.epa.gov/air-trends/air-quality-design-values | 2009 to 2018
“Advance areas O3_PM” | Geodataset | O3 & PM2.5 Advance Areas | from OAQPS MP team | 2018
“Index of Poverty_ Disadvantage” | Excel | Index of poverty/disadvantage at county level | from Univ. of Michigan website: https://poverty.umich.edu/projects/understanding-communities-of-deep-disadvantage/ | 2017
“NEI_Country_CAPs” “NEI_Facility_HAPs_ CAPs” | Geodataset | Major emission sources and facility info. of CAPs & HAPs at county level | From OAQPS public website: ftp://newftp.epa.gov/EPADataCommons/OAR/OAQPS/NEI/NEI_Facility_HAPs_CAPs.zip ftp://newftp.epa.gov/EPADataCommons/OAR/OAQPS/NEI/NEI_County_CAP.zip | 2008, 2011, 2014
“2014 NATA Emissions” | Access Database (*. accdb) | NATA emissions data from 2014 NEI database, including various source groups | From EPA public website: https://www.epa.gov/national-air-toxics-assessment/2014-nata-assessment-results#emissions | 2014
“Class1_FederalAreas” | Geodataset | Mandatory Class 1 Federal Areas | From Mandatory Class 1 Federal Areas Web Service: https://edg.epa.gov/data/public/OAR/OAQPS/Class1/Class1Areas.zip | —
7

## Slide 8: NEXUS Tool Demo: 2014 NEXUS Example Case
8
Launching Page
Roadmap for Demo:
(We may like to know “xxx”)
National View: Use “NEXUS” across pollutants to provide an initial “SCREEN” at the national level by providing an indicator where there may be a common set of sources contributing to Multi-pollutant issues.
Regional View: Dial into a region or area of interest to understand the pollutant/source connections, and potential for more effective and efficient multi-pollutant solution.

## Slide 9: Discussion and Next Steps
9
    Short-term:
    Develop a fully functional version and continue to improve NEXUS based on MP team’s suggestions
    Develop draft NEXUS User’s Manual
    Long-term:
    Upgrade and prepare NEXUS for Beta test with EPA Regions followed by public release & training
    Update with 2017 fused AQ & air toxic data; Consider addition of screening-level analysis & assessment capabilities based on ours and user needs
    Support OAQPS’s Air Toxic Strategy Initiative
    Potential Issue:
    UNC EMAQ contract ends in Sept., currently no funding to support NEXUS under new GSA contract starting Oct. 1st

## Slide 10: NEXUS Tool: Tutorial
10

## Slide 11: NEXUS Tool: Data Viewer Module
Select & adjust “Ambient” & “Risk” levels
“Advanced Option”: provide HAPs & species selections
11
Click “File” to open or save a project
Switch between 3 key modules
Loaded NEXUS project file name & project file loading icon

## Slide 12: Data Viewer Module: Selections & Map Display
Select & adjust “Ambient” & “Risk” levels for color map display
“Apply” new selections to “Radio button” panel
12

## Slide 13: Data Viewer: “Apply” New Selections
New selections will appear on-the-fly in “radio button” panel and map display
“Apply” new selections
13
“Check” new selections

## Slide 14: Data Viewer Module: Map & Data QA
14
High PM2.5 DVs real?
14
Questionable high PM2.5 DVs in Oregon (daily PM) and Idaho (annual & daily PM) appear to be “real”

## Slide 15: Data Viewer Module: Base Map & Color
15
Click to change color & transparency
“Base Map”: Change boundary lines and background map

## Slide 16: Data Viewer: “Region Selection”
Allow to select “EPA regions”, “States”, or “CBSA”
16

## Slide 17: Data Viewer: Select EPA Region/State/CBSA
17
Examples:
EPA Region 4
NC
Louisville CBSA

## Slide 18: Data Viewer: Major Emission Sources
18
Click “Emission Sources” tab to display emission sources (green dots) and launch new window
Click any “facility” to link & display source location and emission information

## Slide 19: Data Viewer: Major Emission Sources
19
Allow to scroll down to county-level (e.g., Wake County, NC)
Wake county, NC

## Slide 20: Data Viewer: Top “x” Emission Sources
20
Durham county, NC
Provide selection of CAPs precursors & HAPs species

## Slide 21: Data Viewer: EPA Region Table Generator
21
“EPA Region Table Generator” is still under development; the output format & info. needs the MP team’s suggestion (e.g., how the HAPs info. to be added or provided).

## Slide 22: Data Query Module: Main Page
22
Region Selection
Data Query qualifier selection
Map Overlaying selection
Detachable “Attribute Table”
Data Query Configuration

## Slide 23: Data Query Module: Configure Data Query
23
“Data Query Filter” allows to select “qualifiers” for query
“Data Query Preview” displays the selected “qualifiers” at the same time

## Slide 24: Data Query Module: Overlaying Map
24
Overlaying Map selection

## Slide 25: Data Query Module: Attribute Table
25
Detachable “Attribute Table”
Filter/link/export functions (to be completed)

## Slide 26: Data Query Module: Attribute Table
26
Click a “record” to link and display its location & info.

## Slide 27
End
27